**Initial Project Planning Template**

| Date | 15 March 2024 |
| --- | --- |
| Team ID | 740009 |
| Project Name | Student Adaptivity Level of Online Education |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Student Registration & Profile Setup | USN-1 | As a student, I can register for the online platform by entering my  Details. | 2 | High | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |
| Sprint-1 |  | USN-2 | As a student, I can set up my profile with my learning preferences. | 2 | High | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |
| Sprint-1 | Course Enrollment | USN-3 | As a student, I can enroll in courses available on the platform. | 1 | High | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |
| Sprint-2 | Course Participation | USN-4 | As a student, I can access course materials and participate in discussions. | 3 | Medium | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |
| Sprint-2 | Adaptability Feedback | USN-5 | As a student, I can provide feedback on my adaptability to the online format. | 2 | Medium | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |
| Sprint-2 | Progress Tracking | USN-6 | As a student, I can track my progress and see how I am adapting to online learning. | 3 | High | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |
| Sprint-3 | Adaptability Assessment | USN-7 | As an admin, I can assess student adaptability based on their feedback and progress. | 4 | High | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |
| Sprint-3 | Adaptability Improvement Suggestions | USN-8 | As an admin, I can suggest ways for students to improve their adaptability. | 3 | Medium | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |
| Sprint-3 | Report Generation | USN-9 | As an admin, I can generate reports on overall student adaptability levels. | 3 | High | B.Abhinaya  P.Ramya  A.Priyanka  P.Shiva Prasad |  |  |